9999999999999999999999999999999999999**zzzzzzzzzzzzzzzzzzzzzzzzzzzzzzz

RATLOU LOCAL MUNICIPALITY

2nd quarter report

PERIOD 1 OCTOBER 2022 – 31  DECEMBER 2022

OVERALL PERFORMANCE PER KEY PERFORMANCE AREA

|  | MUNICIPAL TRANSFORMATION AND ORGANIZATIONAL DEVELOPMENT | MUNICIPAL FINANCIAL VIABILITY | LOCAL ECONOMIC DEVELOPMENT | INFRASTRUCTURE AND BASIC SERVICES | GOOD GOVERNANCE AND PUBLIC PARTICIPATION | SPATIAL RATIONALE | OVERALL PERFORMANCE |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL KPIs PLANNED FOR THE QUARTER | 10 | 08 | 05 | 13 | 14 | 02 | 52 |
| 65TOTAL ACHIEVED | 02 | 04 | 00 | 04 | 09 | 02 | 21 |
| TOTAL NOT ACHHIEVED | 08 | 04 | 05 | 09 | 05 | 00 | 31 |
| PERFORMANCE ON PERCENTAGES | 20% | 50% | 0% | 30% | 64% | 100% | 40% |

| KPA: MUNICIPAL TRANSFORMATION AND INSTITTUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROMOTE PLANNING & PERFORMANCE MANAGEMENT | Number of Developed/reviewed/amended IDP Adopted | 2022/2027 IDP | 2023/2024 IDP Adopted by 31 May 2023 | Analysis & Strategy Phase Report | The target was not achieved | The Council did not adopt the strategy for unknown reasons | The Council to reconsider the adoption of the strategy for implementation |
|  | Budget (R) |  | R 180 000 |  |  |  |  |
|  | Number of Developed & Approved SDBIP | 2017/2022 IDP | Service Delivery and Budget Implementation Plan Approved by 12 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Same as above |  |  |  |  |
|  | Number of IDP Rep forums held | 2020/2021 SDBIP | 4 IDP Representative forum meetings held (1 per quarter) | 1 IDP Representative forum meeting held | The target was not achieved | IDP rep forum meeting was not held as the Mayor could not avail himself due to tight Mayoral schedule | Th IDP representative forum will be held in the third quarter |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | 2022/2027 IDP & Budget Schedule Activities adopted by Council | 2017/2022 Schedule of Activities (IDP/Budget) | IDP & Budget Schedule of Activities Adopted by 31 August 2022 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Mid-term Assessment Held | 1 | 1 Mid Term Assessment held by 31 January 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA : MUNICIPAL TRANSFORMATION AND INSTITTUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROMOTE PLANNING & PERFORMANCE MANAGEMENT | Number of Strategic sessions held | 2019/2020 | 1 Strategic Planning Session held by 30 November 2022 | 1 Strategic Planning Session held | The strategic planning session was successfully held | N/A | N/A |
|  | Budget (R) |  | R 260 000 |  |  |  |  |
|  | 21/222 Annual Report approved by council | 2020/2021 Annual Report | 20 21/22 Annual Report Adopted by Council by 31 May 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R100 000 |  |  |  |  |
|  | PMS Policy developed & adopted | 2020/2021 SDBIP | 1 PMS Policy developed & adopted by Council by 31 May 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | No of training workshops on PMS | Policy Exist | 2 training workshops on PMS held | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: MUNICIPAL TRANSFORMATION & INSTITUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| IMPROVE TECHNOLOGY EFFICIENCY | Number of IT Master Plans Developed & adopted | 2019/2020 | 1 IT Master Plans Developed & adopted by Council by 30 November 2022 | 1 IT Master Plans Developed | The target was not achieved | The IT Master Plan was developed due lack of internal since currently the unit does not have a substantive manager | The municipality to appoint the substantive IT Manager in the as matter of urgency |
|  | Budget (R) |  | R 100 000 |  |  |  |  |
|  | Number of Reports on Updated Municipal Website | 2020/2021 SDBIP | 4 Reports on Updated Municipal Website | 1 Report on Updated Municipal Website | The target was not achieved | The IT Master Plan was developed due lack of internal since currently the unit does not have a substantive manager | The municipality to appoint the substantive IT Manager in the as matter of urgency |
|  | Budget (R) |  | R 900 000 |  |  |  |  |
|  | Number of reports on IT, Telephones complains received and submitted to Council for noting | 1 Bosberaad held | 4 reports on IT, Telephones complains received and submitted to Council for noting | 1 Reports on IT, Telephones complains received and submitted to Council for noting | The target was not achieved | The IT Master Plan was developed due lack of internal since currently the unit does not have a substantive manager | The municipality to appoint the substantive IT Manager in the as matter of urgency |
|  | Budget (R) |  | R 3 500 000 |  |  |  |  |
|  | Number of Reports on Software and Hardware updated | Existing | 4 Reports on Software & Hardware updates | 1 Report on Software & Hardware updates | The target was not achieved | The IT Master Plan was developed due lack of internal since currently the unit does not have a substantive manager | The municipality to appoint the substantive IT Manager in the as matter of urgency |
|  | Budget (R) |  | R 640 000 |  |  |  |  |
|  | Number of Operational Disaster and Business Continuity Plans Reviewed | Existing | 1 Operational Disaster and Business Continuity Plans Reviewed by 30 May 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R 400 000l |  |  |  |  |

| KPA: MUNICIPAL TRANSFORMATION & INSTITUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| RETAIN & RECRUIT TALENTED EMPLOYEES | Number of Revised Policies adopted by Council | 6 Policies | 24 HR Policies reviewed & adopted 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Human Resource Development Strategy Developed & Reviewed | Existing | 1 Human Resource Development Strategy Developed & Reviewed by 30 September 2022 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of 2022/2023 Workplace Skills Development Plan (WSDP) Developed & Adopted by Council | 2019/2020 WSDP | 1 WSDP adopted by 30 April 2023 | Skills Audit & Training Needs Identified | The target was not achieved | The target was not achieved due to administrative challenges. | The target will be performed in the third quarter |
|  | Budget (R) |  | Operational |  |  |  |  |
| PROMOTE INNOVATION LEARNING AND GROWTH | Number of applicants benefiting from the bursary fund | 6 | 10 Bursars by 30 March 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R 400 000 |  |  |  |  |
|  | Workplace Skills Development Plan targets achieved | New | 15 Workplace Skills Development Plan targets achieved | 4 Workplace Skills Development Plan targets achieved | The target was not achieved | The target was not achieved due to administrative challenges. | The target will be performed in the third quarter |
|  | Budget (R) |  | R 630 000 |  |  |  |  |
|  | Number of Skills Audit Conducted | Existing | 1 Skills Audit conducted | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: MUNICIPAL TRANSFORMATION & INSTITUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| ACHIEVE EMPLOYMENT EQUITY | Number Employment Equity Plan Developed & submitted to the dept. of labour | Employment Equity Plan | 1 EEP completed and submitted by 15 January 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Employment Equity targets achieved | Employment Equity Plan in place | 2 EEP Targets achieved by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
| ACHIEVE POSITIVE EMPLOYEE CLIMATE | Number of LLF Meetings held | 3 | 6 LLF Meetings held by 30 June 2023 | 1 LLF Meeting held | 1 LLF meeting was held | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of employees that have signed Code of conduct | 212 | 230 employees that have signed Code of conduct by 31 July 2022 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: FINANCIAL VIABILITY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROMOTE FINANCIAL ACCOUNTABILITY | 2023/2024 Budget approved by Council | 2022/2023 Budget | 2023/2024 Budget approved by 31 May 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Budget Related policies* adopted by Council | 13 Policies | 13 Policies Adopted by 29 May 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | 2022/2023 Adjustment Budget Approved by Council | 2021/22 Adjustment budget approved | Approved 2022/2023 Adjustment Budget by 28 February 2023 | Budget Analysis Report (Actuals) | The Budget Analysis has been sent to council through Mid-Term report | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Council approved 2019/2020 Annual Financial Statements (AFS) submitted to the Office of the Auditor-General (A-G) | 2018/2019 Audited AFS | AFS submitted to A-G by 30 August 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R 1 500 000 |  |  |  |  |
|  | Number of Supply Management reports submitted to council | Existing | 4 Supply Management reports submitted to council for noting. (1 per quarter) | 1 Supply Chain Management report submitted to council for noting. | 1 Supply Chain Management report was submitted to council for noting. | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: FINANCIAL VIABILITY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under/over performance) | Corrective measures |
| REVENUE ENHANCEMENT | Number of Credit Control Policy Reviewed | Policy Existing | 1 Credit control Policy reviewed by 30 May 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number Credit control implemented | Policy Existing | 1 Credit control implemented by 30 September 22 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R60 000 |  |  |  |  |
|  | Number Indigent Policies Reviewed | Policy Existing | 1 Indigent Policy Reviewed by 30 May 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Indigent Policies implemented | Policy Existing | 1 Indigent Policies implemented by 30 September 2022 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Consumer Awareness campaigns held | New | 2 Consumer Awareness campaigns held by 30 March 2022 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of MPRA meetings held | Existing | 4 MPRA meetings held | 1 MPRA meetings held | 1 MPRA meeting held | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | % Collection of billed revenue (i.e., Opening Balance + Billing-impairment-closing + billing*100) | 95% | 95% Collection of billed revenue (i.e., Opening Balance + Billing-impairment-closing + billing*100) | 95% Collection of billed revenue | Rent & Electricity = 58.41 % Rates & Taxes 101.03% Licencing Commission = 100% Average = 86.48% | Account spread sheets for Disputes Accounts not yet processed. There is over payment made on Dept. Rural Development of R5m, resulted to over performance. | The Municipality is currently addressing the processing of the Account Spread sheets into the System and the dispute will be resolved. |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: FINICIAL VIABILITY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| ACHIEVE CLEAN AUDIT | Number of quarterly AFS submitted to Council | New | 4 quarterly AFS submitted to Council for noting (1 per quarter) | 1 quarterly AFS submitted to Council for noting | The target was not achieved | The audit of the annual financial statements was in progress and the consultants did not the Municipality access to CaseWare File, | Need to create our own CaseWare file |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Audit Plans Developed to address Auditor – General (A-G Queries adopted by Council | 2020/21 Audit Action Plan | 1 Audit Action Plan Developed by 31 January 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Reports on the Implementation of the Audit Action Plan noted by Council | Existing | 2 Reports on the Implementation of the Audit Action Plan noted by Council 3nd and 4th Quarter | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of PAAP reports included in the Management Meeting | PAAP Progress Report | 4 PAAP reports included in the Management Meeting (1 per quarter) | 2 PAAP reports included in the Management Meeting | The target was not achieved | There were no management meetings held | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: FINICIAL VIABILITY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| IMPROVE ASSETS MANAGEMENT | Number of Asset registers updated | Existing | 1 Asset registers updated. 30 September 2022 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of reports on assets verification noted by Council | Existing | 4 reports on assets verification noted by Council | 1 report on assets verification noted by Council | 1 report on assets verification was noted by Council | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Asset committee established | Existing | 1 Asset committee established by 30 September 2022 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of meetings held of the asset committee | Existing | 4 meetings held of the asset committee | 1 meeting of the asset committee held | The target was not achieved | The Assets unit is awaiting the Accounting Officer to finalize the appointment of Committee members | The meeting will be held on the 3rd quarter |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: LOCAL ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROMOTE LOCAL ECONOMIC DEVELOPMENT & JOB CREATION | Number of Jobs created through Expanded Public Works Programme, Community Workers Programme, Capital Projects and other Local Economic Development initiatives | 1000 | 1000 Jobs created | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R29 400 000 (MIG) R1 239 000 (EPWP) |  |  |  |  |
|  | Number of Billboards erected | Information Boards | 2 Bill boards erected in Ratlou South & North by 30 March 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R 70 000 |  |  |  |  |
|  | Number of LED & Tourism Strategies Developed & Adopted | 2012-2017 | 1 LED Strategy Developed & Adopted by Council by 30 June 2023 | Appointment of service provider | The target was not achieved | Due to limited budget as only R 30 000 of the requested budget was approved | To request more budget during budget adjustment |
|  | Budget (R) |  | R 500 000 |  |  |  |  |
|  | Number of SMMEs/Cooperatives support initiatives | 4 | 6 Support initiatives by 30 June 2023 (Funding, Business Plan Development, Exhibitions, Training & Workshops) | 2 Support initiatives | The target was not achieved | 1 Support initiative was provided, and the second initiative is still at an assessment stage to establish the its suitability of qualification | The initiative will be finalized during the first month of the second quarter |
|  | Budget (R) |  | R 500 000 |  |  |  |  |
|  | Number of reports on the implementation of the SLP | Existing | 4 reports on the implementation of the SLP (1 per quarter) | 1 report on the implementation of the SLP | The target was not achieved | The meeting that was scheduled to take place during the second quarter could not sit due to unavailability of HARMONY Gold officials | The meeting is scheduled to take place on the 26 January 2023 |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of LED Exhibitions held | New | 1 LED Exhibitions held by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: LOCAL ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROMOTE LOCAL ECONOMIC DEVELOPMENT & JOB CREATION | Number of Signage & Branding Erected (Information Boards) | New | 10 Signage & Branding Erected (Information Boards) by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R60 000 |  |  |  |  |
|  | Number of reports on Profiled Lodges, Game Lodges & B&Bs | New | 4 Reports on Profiled Lodges, Game Lodges & B&Bs | 1 Report on Profiled Lodges, Game Lodges & B&Bs | The target was not achieved | The working relations between the owners of the establishments and the Municipality is not sound as the lodge owners refuse with access to conduct profiling | The Municipality need to sought intervention with the Department of Tourism as custodian of this function with the province |
|  | Budget( R) |  | Operational |  |  |  |  |
|  | Number of Municipal Tourism profiles developed and adopted | New | 1 Municipal Tourism profile developed and adopted by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget( R) |  | Operational |  |  |  |  |
|  | Number of funding applications submitted for the establishment of an Abattoir | New | 1 funding applications submitted for the establishment of an Abattoir by 30 March 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget(R) |  | Operational |  |  |  |  |
|  | Number of Land Care Development programmes held | New | 2 Land Care Development Projects held by 30 June 2023 | 1 Land Care Development Project held | The target was not achieved | The facilitator responsible for Land Care Development went on pension prior to the planned before the project could be held | To be beheld in the third quarter subsequent to the new appointee |
|  | Budget(R) |  | Operational |  |  |  |  |
|  | Number of LED Hubs/SMME STALLS Constructed | Existing | 5 LED Hubs/SMME STALLS Constructed by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Heritage, Culture, Arts and Sports events held | Existing | 2 Heritage, Culture, Arts and Sports events held 30 March 2023 (Q1 & Q 3) | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R 70 000 |  |  |  |  |

| KPA: INFRASTRUCTURE DEVELOPMENT AND BASIC SERVICE DELIVERY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROVISION OF BASIC MUNICIPAL SERVICES AND INFRASTRUCTURE | Km of gravel roads maintained | 16.4 km | 5 km length of maintained gravel roads by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R 400 000 |  |  |  |  |
|  | Number of Reports on Serviced and Maintained High Mast & Flood Lights | 9 Reports | 6 Reports on Serviced and Maintained High Mast & Flood Lights by 30 June 2023 | 2 reports on Serviced and Maintained High Mast & Flood Lights | The target was not achieved | 1 Report on serviced and maintained High Mast & Flood lights was prepared, the second quarter target could not be achieved due to budgetary constraints | The scheduled maintenance will be conducted in the third quarter |
|  | Budget (R) |  | R 1 500 000 |  |  |  |  |
|  | Number planned & Emergency Maintenance projects undertaken on municipal facilities | 2 | 4 Maintenance Projects done by the 30 June 2023 | 1 Maintenance Projects done | The target was not achieved | The contractor could not be appointed due change in management | The tender on appointment of maintenance contractor had to be re-Advertised and is closing 24 January 2023 |
|  | Budget (R) |  | R2 200 000 |  |  |  |  |
|  | Number of Updated and Approved Indigent Registers | 1 | 1 Updated & Approved Indigent Register by 31 May 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Reports on Eskom Electrification Programme & Projects submitted to Council | 4 | 4 reports on Eskom Electrification Programme & Projects submitted to Council (1 per quarter) | 1 Report on Eskom Electrification Programme & Projects | 1 Report on Eskom Electrification Programme & Projects was submitted to Council | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Indigent Household (HH) receiving Free Basic Electricity | 6675 HH | 7 500 Free Basic Electricity collections per individual household by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R 5 590 000 |  |  |  |  |

| KPA: INFRASTRUCTURE DEVELOPMENT AND BASIC SERVICE DELIVERY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROVISION OF BASIC MUNICIPAL SERVICES AND INFRASTRUCTURE | Number of Reports on the implementation of Water Projects by DWA&S, NMMDM & Sedibeng noted by Council | New | 4 Water Projects Report (1 per quarter) | 1 Water Projects Report | 1 Water Projects report was noted by Council | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Reports on Waste Removal noted by Council | New | 4 Waste Removal Reports (1 per quarter) | 1 Waste removal Report | 1 Waste removal report was noted by Council | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Reports on Housing Projects Implemented by DHS noted by Council | New | 4 Housing Reports (1 per quarter) | 1 Housing projects Report | 1 Housing projects report was noted by Council | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Multi-Purpose centre constructed | 0 | 1 Multi -Purpose centre Constructed to window level by 30 June 2023 (Disaneng MPC Phase 1) | Consultant Appointed and designs complete | The target was not achieved | The land could not be secured on time which led to failure of site verification by MISA and COGSTA | This project has been moved to the following financial year |
|  | Budget( R) |  | 4 761 250 |  | R 0.00 |  |  |
|  | Number of Cemeteries Fenced and provided with VIP Toilet | 18 cemeteries fenced | 1 Cemeteries fenced and provided with VIP Toilets (Lokaleng Phase 03) by 31 March 2023 | Contractor appointed and material delivered on site | The target was not achieved | Project registration was delayed due to late receipt of project priority list from council. Project capturing commenced in August 2022 | Project is currently registered and will be advertised in February 2023 for appointment of the Contractor. |
|  | Budget( R) |  | 1 900 000 |  |  |  |  |
|  | Number of Internal Access Road Phase 04 | 25km of road paved | 1 Internal Access Roads completed (120m pf paved roads completed) By 30 June 2023 ( Kraaipan Phase 04) | Contractor appointed and earthworks commenced | The target was not achieved | Due to major defects on the project and delays from the consultant to attend to that, CoGSTA refused to register the project in the current financial. | Project has been moved to the following financial year |
|  | Budget( R) |  | 2 300 000 |  |  |  |  |

| KPA: INFRASTRUCTURE DEVELOPMENT AND BASIC SERVICE DELIVERY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROVISION OF BASIC MUNICIPAL SERVICES AND INFRASTRUCTURE | Number of rehabilitated Existing Sports Complex | 2 Sports Complex | 1 Rehabilitated Existing Sports Complex Constructed and Completed (Soccer pitch earthworks complete) by 30 June 2023 (Mareetsane Village) | Contractor appointed and site established | The target was not achieved | Project registration was delayed due to late receipt of project priority list from council. Project capturing commenced in August 2022 | Project is currently captured and will be advertised in February 2023 for appointment of the Contractor |
|  | Budget( R) |  | R 4 750 000 |  |  |  |  |
|  | Number of Link Roads constructed | 25km of road paved | 1 Link Road constructed in Lokaleng by 30 June 2023 (650m sealed road Phase 03 – Lokaleng to N18) | One bell-mouth earthworks commenced | The target was not achieved | Project has been removed from Municipal priorities to avoid duplication of priorities. | SANRAL indicated to the Municipality that this project forms part of their current project scope |
|  | Budget( R) |  | R 5 000 000 |  | R 0.00 |  |  |
|  | Number of Roads & Storm water constructed | 25km of road paved | 1km Roads & Storm water constructed & completed byy 30 June 2023(Setlhwatlhwe and Ramabesa Phase 02) | 1km of Stabilized base of the road paved | The target was not achieved | Project registration was delayed due to late receipt of project priority list from council. Project capturing commenced in August 2022 | Project is currently captured and awaiting approval. Construction is anticipated to commence in February 2023. |
|  | Budget( R) |  | R 6 000 000 |  | R 0.00 |  |  |
|  | Number of Sports Facility constructed | 08 Sport Facilities | 1 Sports Facility Constructed by 30 June 2023 – Perimeter Fence, Ablution block and soccer pitch earthworks complete complete (Logageng and Matloding Phase 02) | 1.4km of perimeter fence completed | The target was not achieved | Project registration was delayed due to late receipt of project priority list from council. Project capturing commenced in August 2022 | Project is currently captured and will be advertised in February 2023 for appointment of the Contractor |
|  | Budget( R) |  | R 6 786 000 |  |  |  |  |

| KPA: GOOD GOVERNANCE AND PUBLIC PARTICIPATION |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under/over performance) | Corrective measures |
| PROMOTE GOOD GOVERNANCE | Number of Audit Charter & Plan developed & reviewed | 1 | Audit Charter & Plan developed by 31 December 2020 | 1 Audit Charter & Plan developed | 1 Audit Charter & Plan was developed | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Audit Committee Sittings held | 4 | 4 Audit Committee Sittings held (1 per quarter) | 2 Audit Committee Sittings | 4 Audit Committee Meeting were held | The over performance was a result of 1 Normal meeting + 3 Sittings with AGSA (Special meetings) | N/A |
|  | Budget (R) |  | R 200 000 |  |  |  |  |
|  | Number of Internal Audits Conducted | 4 Internal Audits | 4 Internal Audits Conducted (1 per quarter) | 1 Internal Audits Conducted | 3 Audits Conducted | The over performance was as a result of performing Audit on more than one function that is PMS, HR & Revenue | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Internal Audit (IA) Plan Adopted by Audit Committee | 1 | 1 IA Plan developed by 31 May 2020 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Risk Management Policies reviewed & adopted | Policy Existing | 1 RMP reviewed & adopted by 31 May 2020 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Internal Audit Reports submitted to Audit Committee for consideration | 4 | 4 Internal Audit Reports submitted to Audit Committee for consideration (1 per quarter) | 1 Internal Audit Report submitted | The target was not achieved | Special meeting for PMS was supposed to be held last year but due to unforeseen circumstances the meeting was postponed until further notice. | The report will be presented to Audit Committee this month. |
|  | Budget (R) |  | Operational |  |  |  |  |

| KPA: GOOD GOVERNANCE AND PUBLIC PARTICIPATION |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under/over performance) | Corrective measures |
| PROMOTE GOOD GOVERNANCE | Number of revised Risk Management Strategy (RMS) Reviewed and Adopted by Council | Strategy in place | 1 Revised RMS by 31 May 2023 | Not a target for this quarter | NA/ | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Revised Fraud and Corruption Strategy adopted by Council | Strategy in place | 1 Revised Fraud & Corruption Strategy Adopted by Council by 31 May 2023 | Not a target for this quarter | N/A | N/A | NA |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of MPAC Reports submitted to Council for noting | 4 | 4 MPAC Reports submitted to council for noting (1 per quarter) | 1 MPAC Report submitted | The Target was not achieved | There were no MPAC sitting that were held during the period | The issue to be resolved during third quarter |
|  | Budget (R) |  | R80 000 |  |  |  |  |
|  | Number of Support Training Conducted for MPAC & Rules Committee | 2 | 2 Support Training Conducted for MPAC & Rules Committee (Q2 & Q4) | 1 Support Training Conducted | 1 MPAC training was conducted | N/A | N/A |
|  | Budget (R) |  | Same as above |  |  |  |  |

| KPA: GOOD GOVERNANCE AND PUBLIC PARTICIPATION |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROMOTE COMMUNITY PARTICIPATION | Number of Ward Committee Functional | 14 | 14 Functional Ward Committees | 14 Functional Ward Committees | 14 Ward Committees are functional | N/A | N/A |
|  | Budget (R) |  | R2 604 000 |  |  |  |  |
|  | Number of Ward Committee reports noted by Council | 4 | 4 Reports on Ward Committees noted by Council | 1 Report on Ward Committees noted by Council | 1 Report on Ward Committees was noted by Council | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Ward Committees supplied with Stationery | 2 | 140 Ward Committees supplied with Stationery | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R300 000 |  |  |  |  |
|  | Number of Public Participation Events Supported | 4 | 12 (3 x IDP/Budget/PMS, 3 x Annual Report, 2 x Imbizos & 4 x Ward Comm. Functions) | 2 x (Imbizos) 1 x Ward Committed Function | The target was not achieved | Due to tight schedule of political office | To be held in the third quarter |
|  | Budget (R) |  | R100 000 |  |  |  |  |
|  | Number of Support Initiatives for Traditional Leaders Implemented | 1 | 4 Support Initiatives for Traditional Leaders Implemented | 1 Support Initiative for Traditional leaders | 1 Support initiative was implemented | N/A | N/A |
|  | Budget (R) |  | Operational |  |  |  |  |
|  | Number of Dipitso tsa Baagi Held | New | 2 Dipitso tsa Baagi Held (Q3 & Q4) | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R50 000 |  |  |  |  |

| KPA: GOOD GOVERNANCE AND PUBLIC PARTICIPATION |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Objectives | Performance Indicator | Baseline | Annual Target | Quarter 2 Target | Actual Performance | Reasons for variance (under / over performance) | Corrective measures |
| PROMOTE GOOD GOVERNANCE | Number of Youth Summit Held | New | 1 Summit Held by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R150 000 |  |  |  |  |
|  | Number of Youth Career Exhibition Held | New | 1 YCE Held by 30 June 2023 | Not a target for this quarter | N/A | N/A | N/A |
|  | Budget (R) |  | R 50 000 |  |  |  |  |
|  | Number of Youth Development Programmes Held | New | 4 Youth Development programmes held by 30 June 2023 | 1 Youth Development programme held | 1 Youth Development programme was held | N/A | N/A |
|  | Budget (R) |  | R90 000 |  |  |  |  |
|  | Number of Disability Forum Meetings Held | New | 4 Disability Forum Meetings Held (1 per quarter) | 1 Disability Forum Meetings Held | The target was not achieved | The planned forum meeting did not materialize due unavailability of participants | The target will be held during the third quarter |
|  | Budget (R) |  | R 70 000 |  |  |  |  |
|  | Number of Women’s Forum Meetings Held | 2 | 2 Women’s Forum Meetings Held (2nd and 3rd Quarter) | 1 Women’s Forum Meetings Held | The target was not achieved | The planned forum meeting did not materialize due unavailability of participants | The target will be held during the third quarter |
|  | Budget (R) |  | R 70 000 |  |  |  |  |

KPA: GOOD GOVERNANCE AND PUBLIC PARTICIPATION. Objectives; Performance Indicator; Baseline; Annual Target; Quarter 2 Target; Actual Performance; Reasons for variance (under / over performance); Corrective measures. ENHANCE COMMUNICATION; Number of Communication Strategy Reviewed & Adopted by Council; Strategy in Place; 1 Communication Strategy Reviewed & Adopted by 31 May 2023; Not a target for this quarter; N/A; N/A; N/A. Budget (R); Operational. Number of Reports on Operational Tele Centres; 1; 3 Operational Tele Centres (Tshidilamolomo, Kraaipan & Setlagole); 1 Operational Tele Centre; 1 Telecentre is operational; N/A; N/A. Budget (R); R 600 000. Number of Reports on Moderations & Assessments; 1; 1 Moderation & Assessment report noted by Council; Not a target for this quarter; N/A; N/A; N/A. Budget (R); Same As Above. Number of Graduation Ceremonies held; 1; 1 Graduation Ceremonies held by 30 June 2023; Not a target for this quarter; N/A; N/A; N/A. Budget (R); Same As Above. Number of Accredited Telecentres; 1; 1 Telecentre Accredited by 30 June 2023; Not a target for this quarter; N/A; N/A; N/A. Budget (R); Same As Above. SPATIAL RATIONALE. Objectives; Performance Indicator; Baseline; Annual Target; Quarter 2 Target; Actual Performance; Reasons for variance (under / over performance); Corrective measures. IMPROVE SPATIAL PLANNING; Number of General Valuation Rolls implemented; 2012/2017 SDF; 1 General Valuation Roll implemented by 30 June 2023; Appointment of Service Provider; The Service provider has been appointed; N/A; N/A. Budget (R); R1 600 000. Number of Municipal Planning Tribunal appointed; New; 1 MPT appointed by 30 September 2022; Not a target for this quarter; N/A; N/A; N/A. Budget (R); Operational. Number of Funding applications submitted for Land Tenure Upgrades; Setlagole & Madibogo; 1 Funding applications submitted for Land Tenure Upgrades by 30 December 2022 (Logageng & Makgobistad); 1 Funding applications submitted for Land Tenure Upgrades; 1 Funding applications for Land Tenure Upgrades was submitted; N/A; N/A. Budget (R); Operational.